PROJECT PLANNING PHASE

AI BlogNest – Sprint Planning & Estimation Document

| Project Name | AI BlogNest |
| --- | --- |
| Project Duration | 20 September 2026 – 24 September 2026 |
| Team ID | SWTID-2026-7288 |
| Planning Approach | Agile Sprint-Based Development |
| Technology | Node.js, Express.js, MongoDB, Mongoose, JWT, bcrypt.js, Google Gemini AI |

| Role | Name |  |
| --- | --- | --- |
| Team Leader | Roobini .M |  |
| Team Member | Karthika .R |  |
| Team Member | Ragavi .S |  |
| Team Member | Vaishnavi .SK |  |
| Team Member |  | Jagadeeswari .D |

# Project Overview

AI BlogNest is an AI-assisted blogging and content management backend application. It provides authentication, role-based access, blog management, comments, and AI-assisted features such as blog ideas, content improvement and summarization.

# Sprint Planning and Estimation

Sprint-1  |  20–21 Sep 2026

| Functional Requirement | User Story / Task | Points | Priority | Status |
| --- | --- | --- | --- | --- |
| Authentication | Register using name, email and password | 3 | High | Completed |
| Authentication | Login using email and password | 2 | High | Completed |
| Authentication | Access protected APIs using JWT | 3 | High | Completed |
| User Management | Manage users and roles | 2 | High | Completed |
| RBAC | Restrict access for Admin, Editor, Author and Reader | 2 | High | Completed |
| Backend Setup | Organize backend using MVC architecture | 2 | High | Completed |
| Database | Connect and store data using MongoDB Atlas | 3 | High | Completed |
| API Testing | Test authentication APIs using Thunder Client/Postman | 3 | Medium | Completed |

Sprint-2  |  22–23 Sep 2026

| Functional Requirement | User Story / Task | Points | Priority | Status |
| --- | --- | --- | --- | --- |
| Blog Management | Create blog posts | 3 | High | Completed |
| Blog Management | View blog posts | 2 | High | Completed |
| Blog Management | Update own blog posts | 2 | High | Completed |
| Blog Management | Delete posts according to permissions | 2 | Medium | Completed |
| Blog Workflow | Manage blog publishing states | 3 | High | Completed |
| Content Management | Organize blog content using categories/tags | 3 | Medium | Completed |
| Comment Management | Add comments to blog posts | 2 | Medium | Completed |
| Comment Moderation | Moderate comments according to permissions | 3 | Medium | Completed |

Sprint-3  |  24–25 Sep 2026

| Functional Requirement | User Story / Task | Points | Priority | Status |
| --- | --- | --- | --- | --- |
| AI Content Generation | Generate blog ideas from a topic using Google Gemini | 5 | High | Completed |
| AI Summarization | Generate summary using Google Gemini | 3 | High | Completed |
| Prompt Engineering | Use structured prompts for consistent AI output | 3 | High | Completed |
| AI API Testing | Test Ideas and Summarize APIs using Thunder Client HTTP requests | 3 | High | Completed |
| AI Integration | Connect AI routes, controller and Gemini service | 3 | High | Completed |
| AI Chat | Provide AI assistant/chat functionality | 3 | Medium | Completed |

Sprint-4  |  26 Sep 2026

| Functional Requirement | User Story / Task | Points | Priority | Status |
| --- | --- | --- | --- | --- |
| Security | Validate incoming API requests | 3 | High | Completed |
| Security | Apply JWT authentication and role authorization | 2 | Medium | Completed |
| Testing | Test major APIs through Thunder Client | 3 | High | Completed |
| Documentation | Prepare technical documentation and demo material | 2 | Medium | Completed |
| Final Integration | Integrate authentication, posts and AI features | 2 | High | Completed |
| Demo Preparation | Prepare final API testing and demonstration | 2 | Medium | Completed |

# Project Tracker

| Sprint | Story Points | Duration | Start | End | Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 2 Days | 20 Sep 2026 | 21 Sep 2026 | 20 |
| Sprint-2 | 20 | 2 Days | 22 Sep 2026 | 23 Sep 2026 | 20 |
| Sprint-3 | 20 | 2 Days | 24 Sep 2026 | 25 Sep 2026 | 20 |
| Sprint-4 | 20 | 1 Day | 26 Sep 2026 | 26 Sep 2026 | 20 |

# Velocity

Total planned story points = 80. Number of sprints = 4. Average planned velocity = 20 story points per sprint.

# Burndown Summary

| Stage | Story Points Remaining |
| --- | --- |
| Start | 80 |
| After Sprint-1 | 60 |
| After Sprint-2 | 40 |
| After Sprint-3 | 20 |
| After Sprint-4 | 0 |

# Final API Testing Flow

Start Backend → Registration → Login → Posts API → Fetch Posts → AI Ideas → AI Summarize → Authentication/Security Testing → Final Integration.